PROPOSAL

GERS Symposium Website Platform & Brand Identity

Prepared for: GERS Team, GDEnv / University of Johannesburg

Prepared by: Innocent Mpeta

Date: 10 July 2026

# 1. Understanding of the Brief

GERS requires a standalone, scalable symposium website that goes beyond a static informational site. Beyond publishing content, the platform needs to manage the participant journey end-to-end: registration, role-based access (attendee, speaker, partner), participation status, and access to event resources, while remaining simple enough for non-technical staff to run year over year.

This proposal is structured around two deliverables: a website and symposium management platform, and a brand and graphic identity for GERS. Copywriting is intentionally excluded, to be handled by the GDEnv/PEETS PR officer with content support from our side where useful.

# 2. Scope of Work

## 2.1 Website & Symposium Management Platform — R100 000

| Area | What's Included |
| --- | --- |
| Public website | About, Event overview, Programme, Speakers, Exhibition, Student Track, FAQ, and a historical archive of past GERS events. Fully responsive, aligned to GERS branding, with add-to-calendar integration. |
| Content management (CMS) | Flexible, non-technical content editing for flyers, images, updates, speaker profiles, and programme details. Built for ongoing use by the PR officer without developer involvement. |
| Registration & accounts | Single registration capturing participant details once, with the ability to add or edit afterwards. Secure login with participant profiles. |
| Roles & access | Support for different participation types (attendee, speaker, partner), with each account showing only what's relevant to that role and registration status. |
| Abstract submission (Student Track / Speakers) | Online submission form for abstracts, an admin review workflow, and status notification to applicants (accepted / declined / pending). Flagged here as its own line so it can be scaled up or down if the actual volume/process differs from what's assumed. |
| Participant status tracking | Admin-managed status fields per participant — registration confirmed, deposit received, full fee received, accommodation confirmed and where booked. Captured by GERS/UJ staff, not self-service online payment; no card processing or e-commerce is included, in line with the brief. |
| Networking & thematic communities | Ability for participants to be categorised or filtered by expertise/theme, and to opt in to thematic communities of practice. |
| Session access (Zoom/Teams) | Attendees access their online session link directly from their account once their registration status permits it. Uses standard Zoom/Teams join flow (browser hand-off, native waiting room) rather than custom video integration. |
| Visitor FAQ assistant | A simple chat assistant on the public site that answers common visitor questions using a knowledge base maintained by the PR officer in Firestore (alongside speaker and event data already captured there). |
| Organiser tools | Export of participant and engagement data (CSV/Excel) for GERS/UJ staff. |
| Data privacy | Appropriate consent capture and privacy handling for registration data. |
| Multi-year architecture | Built as a reusable platform so future GERS events can be stood up as a content update rather than a rebuild. |
| Training & support | Basic training for the PR officer on day-to-day content and participant management, plus a post-launch support window. |

## 2.2 Brand & Graphic Design — R15 000

| Area | What's Included |
| --- | --- |
| Visual identity | GERS logo and an overall look and feel — colour palette, typography, imagery style — aligned to GDEnv and UJ brand guidelines. |
| Application | Identity applied consistently to the website. A short guideline summary is provided so the PR officer can apply the same identity to future flyers, programmes, and booklets. |
| Not included here | Production of the flyer, programme, speaker booklet, or report themselves — those are copy-led deliverables for the PR officer to produce using the identity and guidelines above. |

# 3. Notes & Assumptions

- Live visitor chat (real-time, staffed chat by theme) has intentionally been left out of this proposal. It's a materially different build from the FAQ assistant above — happy to provide a separate estimate for it if GERS wants it considered as a phase 2 item.

- The FAQ assistant and Firestore knowledge base carry ongoing cloud usage costs (database reads, AI processing) that are separate from this one-time project fee — typically small at expected traffic volumes, but worth budgeting for separately rather than assuming they're covered.

- No online payment or e-commerce functionality is included, per the brief. All financial status fields are captured administratively.

- The abstract submission workflow is included at a standard scope (submission form, admin review, status notification). If the expected volume or process is more complex — multiple reviewers, scoring, blind review — this should be discussed, as it would affect cost.

- The platform will be built to work with UJ's external hosting or an independently procured domain, as specified in the brief.

# 4. Investment Summary

| Deliverable | Investment |  |
| --- | --- | --- |
| Website & Symposium Management Platform | R100 000 |  |
| Brand & Graphic Design (logo, visual identity) | R15 000 |  |
| Copy & Content Development | Excluded | Handled by PEETS PR officer |
| Total (this proposal) | R115 000 |  |

Figures exclude VAT unless otherwise agreed. Copy and content development is excluded from this total and will sit with the PEETS PR officer, with content support available on request if needed.

# 5. Payment Terms

Suggested structure, open to adjustment:

- 40% on acceptance of proposal, to commence work

- 30% on approval of design and platform structure (mid-project milestone)

- 30% on final delivery and sign-off

# 6. Indicative Timeline

Subject to a kickoff discussion, the project is expected to run across the following phases. Exact durations will be confirmed once scope is signed off.

- Discovery & information architecture

- Brand identity design

- Platform design (UI/UX) and CMS structure

- Development — public site, registration & accounts, CMS, FAQ assistant

- Testing, training, and content migration

- Launch and post-launch support window

# 7. Next Steps

We'd welcome a short call to confirm the assumptions above — particularly the abstract submission workflow and who will own day-to-day updates to participant status — before finalising scope and starting work.